# Proofit — Progress Log, Phases 0–2

Saifudine Lim (Person B)   ·   FYP   ·   16 Sep 2026   ·   Semester week 2 of 15

All three planned phases are complete or substantially complete, ahead of the semester schedule. Two tasks remain blocked on the teammate’s matching engine, due at the next checkpoint.

# Phase 0 — Foundation

- Brand identity, monorepo (Next.js frontend, FastAPI backend, matching engine package), Dockerized local dev, bilingual English/Khmer UI skeleton, and a working design system — all built.

- 25 real job listings collected from Cambodian job boards and international sources; resume collection is behind target (1 of 5) and is the main open item.

# Phase 1 — Fixtures, Types, Shell Screens

- Shared data schema defined with the teammate (provisional, pending joint sign-off) so both halves of the system can be built in parallel.

- Type-safe integration between frontend and backend, a mock API server, and all five core screens built (Landing, Analyze, Progress, Results, About) — ready to run without the matching engine yet existing.

# Phase 2 — Results Experience

- Built the results screen end-to-end: structured error handling, evidence-based match explanations, and honest progress states instead of a single loading spinner.

- Key finding: added a simple keyword-matching baseline to compare against. The system doesn’t just win uniformly — on borderline candidates a naive keyword matcher overstates fit, while the requirement-level engine correctly discounts unrelated experience. This is direct evidence for the project’s core approach.

- 27 automated tests passing, clean typecheck and lint.

# Status & Next

Running ahead of schedule. Remaining work before Phase 3: finish resume/international-listing data collection, integrate the live matching engine once delivered, and stand up a public deployment.